EquityLens

14-Day Prototype Development Plan

Explainable ASX analytics and probabilistic market forecasting

| Document | Owner | Status | Date |
| --- | --- | --- | --- |
| Implementation and Learning Plan | Shiv Bhosale | Planning baseline v1.0 | 1 September 2026 |

Educational analytics only. EquityLens will not provide personalised financial advice or guarantee investment returns.

# 1. Plan outcome

At the end of Day 14, a public Streamlit dashboard should analyse DRO.AX plus nine diversified large ASX companies using five years of daily data. It should display price/volume charts, selected technical indicators, a one-day probability of a volatility-adjusted rise, a separate technical outlook and a concise explanation. The prototype is a learning milestone, not the complete product specification.

# 2. Working method

Time budget: approximately one focused hour per day.

AI may propose code, but Shiv manually types, runs, tests and explains it.

Do not copy a full application in one step.

Finish each day with a working checkpoint and Git commit.

If a task overruns, protect correctness and reduce visual polish before removing tests or evaluation.

Keep a short learning log: what was built, what failed, what was fixed and what remains unclear.

# 3. Daily session template

| Minutes | Activity |
| --- | --- |
| 0-10 | Read the goal and explain the concept in your own words. |
| 10-40 | Manually implement the day’s code in small blocks and run continuously. |
| 40-52 | Run tests/checks and diagnose at least one failure case. |
| 52-57 | Update README or learning log. |
| 57-60 | Commit with a clear message and write tomorrow’s starting point. |

# 4. Fourteen-day schedule

## Day 1: Repository foundation and project contract

| Focus | Details |
| --- | --- |
| Build | Create the repository, virtual environment, dependency file, source/test folders, configuration pattern and README scope. Add formatting/linting configuration and a .gitignore. |
| Done when | The app imports successfully; secrets and local data are excluded from Git. |
| You must explain | Explain why UI, data, features and models belong in separate modules. |
| Suggested commit | chore: initialise EquityLens project structure |

## Day 2: Data-provider validation and first ingestion

| Focus | Details |
| --- | --- |
| Build | Review current official provider documentation, record limits/licensing, implement the provider interface and download DRO.AX daily data. Standardise the schema. |
| Done when | DRO.AX returns five years of sorted OHLCV data with expected columns. |
| You must explain | Explain adjusted close, rate limits and why provider code is isolated. |
| Suggested commit | feat: add ASX market data provider |

## Day 3: Data validation and local caching

| Focus | Details |
| --- | --- |
| Build | Implement ticker normalisation, duplicate checks, OHLC consistency checks, missing-value reporting, minimum-history rules and a lightweight cache. |
| Done when | Repeated requests reuse valid cached data; invalid ticker/data produces a clear exception. |
| You must explain | Explain idempotency and why failed data must not replace valid cached data. |
| Suggested commit | feat: validate and cache daily market data |

## Day 4: Trend and momentum indicators

| Focus | Details |
| --- | --- |
| Build | Implement a small initial set: SMA/EMA relationships, RSI, MACD and rate of change. Calculate within ticker and retain warm-up NaNs correctly. |
| Done when | Known rows match manual/library checks; no ticker contamination occurs. |
| You must explain | Explain rolling windows, exponential weighting and leakage risks. |
| Suggested commit | feat: add trend and momentum features |

## Day 5: Volatility and volume indicators

| Focus | Details |
| --- | --- |
| Build | Implement Bollinger Band position/width, ATR, rolling volatility, volume change, relative volume and OBV. Keep features scale-aware. |
| Done when | Feature table has documented columns, sensible ranges and no infinite values. |
| You must explain | Explain why ratios/standardised features help a shared model. |
| Suggested commit | feat: add volatility and volume features |

## Day 6: Target engineering

| Focus | Details |
| --- | --- |
| Build | Calculate forward one-day return and the volatility-adjusted positive target. Keep target construction separate from inference features. |
| Done when | Last row has no future label; training rows have reproducible labels and thresholds. |
| You must explain | Explain why shift direction matters and how leakage could occur. |
| Suggested commit | feat: create volatility adjusted prediction target |

## Day 7: Build the 10-stock dataset

| Focus | Details |
| --- | --- |
| Build | Add DRO.AX and nine diversified large ASX demonstration stocks. Run ingestion, validation and feature generation per ticker, then concatenate stock-day rows. |
| Done when | All 10 tickers have coverage reports; exclusions are documented rather than hidden. |
| You must explain | Explain pooled stock-day data and why calculations must group by ticker. |
| Suggested commit | feat: assemble multi stock training dataset |

## Day 8: Chronological splitting and baselines

| Focus | Details |
| --- | --- |
| Build | Create time-based train/validation/test boundaries. Implement majority and historical-positive-rate baselines. Fit preprocessing only on training data. |
| Done when | No training date occurs after a validation/test date; baseline metrics are saved. |
| You must explain | Explain why random row splitting leaks market-period information. |
| Suggested commit | feat: add time aware splits and baselines |

## Day 9: Logistic Regression probability model

| Focus | Details |
| --- | --- |
| Build | Build a pipeline with appropriate imputation/scaling and Logistic Regression. Generate probabilities and calculate Brier score, log loss, ROC-AUC and classification metrics. |
| Done when | Probability values stay within 0-1; metrics beat or honestly compare with baselines. |
| You must explain | Explain coefficients, regularisation and why accuracy alone is insufficient. |
| Suggested commit | feat: train interpretable probability model |

## Day 10: Walk-forward evaluation and model artefact

| Focus | Details |
| --- | --- |
| Build | Implement a small expanding-window evaluation, record fold metrics and fit the final prototype model using the approved training period. Save feature order and metadata with the model. |
| Done when | Model loads and predicts with the same feature schema; fold results are reproducible. |
| You must explain | Explain holdout discipline and why the test set cannot select the model. |
| Suggested commit | feat: add walk forward model evaluation |

## Day 11: Technical outlook and explanations

| Focus | Details |
| --- | --- |
| Build | Create documented bullish/neutral/bearish indicator rules. Produce three to five plain-language reasons. Add simple Logistic Regression feature contributions. |
| Done when | ML probability and technical outlook can disagree and remain separately displayed. |
| You must explain | Explain association versus causation and how contribution signs are interpreted. |
| Suggested commit | feat: add explainable technical outlook |

## Day 12: Streamlit dashboard

| Focus | Details |
| --- | --- |
| Build | Build ticker selection, summary cards, timestamps, price/volume charts, indicator views, probability display, outlook and explanation. Keep business logic in services. |
| Done when | All 10 demonstration tickers render; invalid input shows a helpful message. |
| You must explain | Explain the request flow from UI to service to data/model components. |
| Suggested commit | feat: build Streamlit analysis dashboard |

## Day 13: Testing, reliability and portfolio presentation

| Focus | Details |
| --- | --- |
| Build | Add focused unit tests for validation, targets and key indicators; test invalid ticker/provider failure; improve README with architecture, screenshots, methodology and limitations. |
| Done when | Tests pass; the README allows another person to run the project and understand its claims. |
| You must explain | Explain one bug found by testing and how it was corrected. |
| Suggested commit | test: harden pipeline and document prototype |

## Day 14: Deployment and final acceptance

| Focus | Details |
| --- | --- |
| Build | Deploy the Streamlit app, configure secrets securely, test the public URL on all 10 tickers, capture final screenshots and complete the acceptance checklist. |
| Done when | Public URL works; no secrets are exposed; all prototype definition-of-done items are checked. |
| You must explain | Give a two-minute interview explanation without reading the code. |
| Suggested commit | release: deploy EquityLens prototype v0.1 |

# 5. Prototype technical structure

Recommended repository layout:

equitylens/

app.py

src/equitylens/config.py

src/equitylens/data/provider.py

src/equitylens/data/validation.py

src/equitylens/data/cache.py

src/equitylens/features/indicators.py

src/equitylens/features/targets.py

src/equitylens/models/baselines.py

src/equitylens/models/training.py

src/equitylens/models/evaluation.py

src/equitylens/services/analysis.py

src/equitylens/outlook/rules.py

tests/

docs/

README.md

# 6. Ten-stock acceptance matrix

| Ticker | Company | Sector role | Status |
| --- | --- | --- | --- |
| DRO.AX | DroneShield | Technology/defence | Required |
| TBD-2 | Select current large ASX company | Banking | Verify before Day 7 |
| TBD-3 | Select current large ASX company | Mining | Verify before Day 7 |
| TBD-4 | Select current large ASX company | Healthcare | Verify before Day 7 |
| TBD-5 | Select current large ASX company | Consumer | Verify before Day 7 |
| TBD-6 | Select current large ASX company | Telecommunications | Verify before Day 7 |
| TBD-7 | Select current large ASX company | Technology | Verify before Day 7 |
| TBD-8 | Select current large ASX company | Real estate | Verify before Day 7 |
| TBD-9 | Select current large ASX company | Energy | Verify before Day 7 |
| TBD-10 | Select current large ASX company | Insurance | Verify before Day 7 |

The exact nine tickers must be selected from current, verifiable information. Record the selection date and avoid inventing or relying on an outdated constituent list.

# 7. Daily understanding checklist

Can I explain what today’s component does without reading the code?

Can I identify its inputs, outputs and failure cases?

Can I change one behaviour safely?

Did I run the code and inspect the output?

Did I write or run at least one meaningful check?

Did I remove secrets and generated data before committing?

Is the repository working at the end of the session?

# 8. Scope-control rules

| If this happens | Response |
| --- | --- |
| A provider is unreliable | Switch through the provider interface; do not rewrite downstream modules. |
| ASX 100 ingestion is too slow | Use the 10-stock prototype dataset; keep ASX 100 as the next milestone. |
| Model does not beat baselines | Report the honest result and deploy the analytics tool; do not tune on the test set. |
| Deployment persistence is limited | Use cached demonstration data and document the limitation. |
| A day overruns | Carry only the smallest unfinished testable task; do not add new features. |
| Charts consume too much time | Use clear default charts; prioritise correct data and evaluation. |

# 9. Final acceptance checklist

Public Streamlit URL opens successfully.

DRO.AX plus nine diversified ASX tickers complete analysis.

Data dates and source are visible.

Five years of history are validated or exceptions documented.

Price, volume and indicator charts render.

One-day probability is labelled and timestamped.

Technical outlook is distinct from the model output.

Invalid tickers and provider errors are handled.

Evaluation uses chronological splits and includes baselines.

No API keys, tokens or connection strings appear in GitHub.

README includes setup, architecture, methods, results and limitations.

Shiv can explain the full pipeline and modify a feature or rule.

# 10. Immediately after Day 14

Expand ingestion and training to the versioned ASX 100 universe.

Add 5-day and 21-day targets and horizon-specific evaluation.

Compare Random Forest, XGBoost and the ARIMA return benchmark.

Implement SQL Server repositories.

Add managed Google sign-in and private persistent watchlists.

Schedule trading-day updates and monthly retraining.

Migrate to FastAPI, React and Azure SQL after the Streamlit MVP is stable.