EquityLens

Project Specification

Explainable ASX analytics and probabilistic market forecasting

| Document | Owner | Status | Date |
| --- | --- | --- | --- |
| Product and Technical Specification | Shiv Bhosale | Planning baseline v1.0 | 1 September 2026 |

Educational analytics only. EquityLens will not provide personalised financial advice or guarantee investment returns.

# 1. Executive summary

EquityLens is an explainable stock-market research application for general users investigating ASX-listed companies. It will combine end-of-day price and volume data, technical indicators, a shared machine-learning model and chronological backtesting to estimate the probability that a stock will achieve a meaningful positive return over defined trading horizons. The project is primarily an internship portfolio and learning project, while retaining a path toward a personally useful tool and possible public product.

The immediate commitment is a narrow, deployed Streamlit prototype completed in 14 days at approximately one focused hour per day. The broader portfolio MVP and Azure product are intentionally separated from that deadline.

# 2. Project purpose and objectives

## 2.1 Primary purpose

Demonstrate practical capability in Python, SQL, object-oriented programming, machine learning, time-series evaluation, testing, deployment and clear communication for data and software internship applications.

## 2.2 Secondary purposes

Learn each technical component by manually typing, running, testing and explaining AI-assisted code.

Create an analytical tool that Shiv can use to research ASX stocks.

Establish a credible base for a future public educational product.

Build reusable architecture that can later migrate from Streamlit to FastAPI, React and Azure.

## 2.3 Measurable objectives

| Objective | Measure |
| --- | --- |
| End-to-end prototype | A public dashboard successfully analyses at least 10 ASX tickers. |
| Data pipeline | Five years of daily OHLCV data can be retrieved, validated and processed. |
| Explainable analysis | Users see price charts, indicators, a probability, a technical outlook and concise reasoning. |
| Honest evaluation | Chronological validation and simple baselines are reported; no random row split is used. |
| Maintainable code | Core logic is separated into modules/classes and includes error handling and basic tests. |

# 3. Intended users and value proposition

Primary users are general users researching ASX-listed companies. They are not assumed to understand machine-learning terminology or every technical indicator. EquityLens should help them inspect recent price behaviour and understand what a model and common indicators suggest, without presenting the result as certain or personalised advice.

| User need | EquityLens response |
| --- | --- |
| Quickly inspect a stock | Ticker search, current data timestamp and historical price/volume charts. |
| Understand technical conditions | Plain-language trend, momentum, volatility and volume explanations. |
| Assess possible future movement | Probability of exceeding a volatility-adjusted positive-return threshold. |
| Understand uncertainty | Model performance summary, cautious wording and visible limitations. |
| Track companies | Authenticated personal watchlists in the portfolio MVP. |

# 4. Scope and release boundaries

| Capability | 14-day prototype | Portfolio MVP | Azure product |
| --- | --- | --- | --- |
| Market | 10 ASX demonstration stocks | Any valid ASX ticker with sufficient data | ASX first; extensible to other markets |
| Forecast horizon | 1 trading day | 1, 5 and 21 trading days | Same, with monitored production models |
| Models | Baselines + Logistic Regression | Logistic Regression, Random Forest, XGBoost and ARIMA benchmark | Validated production pipeline and monitoring |
| Data storage | Local cache / lightweight development store | SQL Server Developer Edition | Azure SQL Database |
| Interface | Streamlit | Streamlit | React + FastAPI |
| Accounts | Deferred | Managed Google sign-in | Managed Google sign-in |
| Watchlists | Deferred | Private persistent watchlists | Private persistent watchlists |
| Automation | Manual/on-load refresh sufficient | Trading-day updates and monthly retraining | Managed scheduled jobs and alerts |
| Deployment | Free Streamlit hosting | Shareable portfolio deployment | Microsoft Azure |

## 4.1 Explicitly out of scope for the prototype

Live or intraday market data

Trade execution or brokerage integration

Personalised buy/sell advice

News, sentiment, fundamentals or macroeconomic features

Guaranteed predictions

Google authentication and persistent watchlists

Full Azure deployment

# 5. Functional requirements

| ID | Requirement | Release | Priority |
| --- | --- | --- | --- |
| FR-01 | Accept and validate an ASX ticker. | Prototype | Must |
| FR-02 | Retrieve five years of end-of-day OHLCV history. | Prototype | Must |
| FR-03 | Display adjusted price, volume and selected indicator charts. | Prototype | Must |
| FR-04 | Calculate trend, momentum, volatility and volume indicators. | Prototype | Must |
| FR-05 | Display a one-day rise probability from the active model. | Prototype | Must |
| FR-06 | Display a distinct bullish/neutral/bearish technical outlook. | Prototype | Must |
| FR-07 | Explain indicator reasoning and influential model features. | Prototype | Should |
| FR-08 | Handle invalid tickers, missing history and provider failures clearly. | Prototype | Must |
| FR-09 | Support 5-day and 21-day probabilities. | Portfolio MVP | Must |
| FR-10 | Allow managed Google sign-in. | Portfolio MVP | Must |
| FR-11 | Allow users to create and maintain a private watchlist. | Portfolio MVP | Must |
| FR-12 | Update required tickers after each ASX trading day. | Portfolio MVP | Must |
| FR-13 | Retrain candidate models monthly and retain model versions. | Portfolio MVP | Must |

# 6. Non-functional requirements

| Category | Requirement |
| --- | --- |
| Accuracy | All features must use information available on or before the prediction timestamp. |
| Reliability | A failed refresh must not replace the last valid data or prediction. |
| Performance | Cached ticker analysis should normally load within five seconds. |
| Security | No passwords are stored; secrets remain outside source control; users access only their own watchlists. |
| Explainability | Probabilities are accompanied by model and indicator context. |
| Maintainability | UI, data access, feature engineering, modelling and evaluation remain separate. |
| Reproducibility | Data dates, feature configuration, split periods, model parameters and versions are recorded. |
| Accessibility | Charts do not rely on colour alone and core results also appear as text. |
| Cost | Prototype data and hosting use free options; future paid resources require cost controls. |

# 7. Data specification

## 7.1 Coverage

Market: Australian Securities Exchange (ASX).

Frequency: end-of-day data after market close.

History: rolling most recent five years.

Shared-model training universe: ASX 100 constituents, with the constituent version and retrieval date recorded.

Prototype demonstration: DRO.AX plus nine diversified large ASX companies.

Currency: Australian dollars where supplied by the provider.

## 7.2 Required raw fields

| Field | Purpose |
| --- | --- |
| ticker | Security identifier |
| trading_date | Market session date |
| open | Opening price |
| high | Highest price |
| low | Lowest price |
| close | Closing price |
| adjusted_close | Split/dividend-adjusted close when supported |
| volume | Trading volume |
| source | Provider identifier |
| ingested_at | Audit timestamp |

## 7.3 Provider decision gate

A free provider will be used for the prototype. Before implementation, candidate providers must be checked against current official documentation for ASX coverage, adjusted-price support, historical depth, rate limits, reliability, licensing and permission to display data publicly. The provider will be wrapped behind a MarketDataProvider interface so it can be replaced later.

## 7.4 Data-quality rules

Reject duplicate ticker/date records.

Sort observations by ticker and trading date.

Flag impossible or non-positive prices.

Check that high is not below open, close or low, and low is not above them.

Preserve missing trading sessions rather than forward-filling prices blindly.

Require a defined minimum history before generating a prediction.

Log source failures and stale data.

# 8. Feature and target design

| Family | Initial features |
| --- | --- |
| Trend | SMA, EMA, price-to-average ratios and moving-average crossover relationships |
| Momentum | RSI, MACD, MACD signal/histogram and rate of change |
| Volatility | Bollinger Band position/width, ATR and rolling return volatility |
| Volume | Volume change, rolling average volume, relative volume and OBV |

Indicator windows will be centrally configured and calculated independently per ticker. Features will be expressed as ratios, rates or standardised values where possible so a shared model can generalise across stocks with different price levels.

## 8.1 Target definition

For horizon h, future return is (adjusted_close[t+h] / adjusted_close[t]) - 1. The positive class is reached only when future return exceeds a stock-specific volatility-adjusted threshold. The planned threshold is k x daily_volatility x sqrt(h). The volatility window and k are hyperparameters selected using training/validation data only. Horizons are 1, 5 and 21 trading sessions; the prototype implements h=1 first.

# 9. Modelling and evaluation

## 9.1 Shared-model approach

One pooled model will learn from stock-day observations across the ASX 100 universe. All rolling calculations occur within ticker. Time-based splitting is mandatory. The design must prevent the same future market period from appearing in training while another stock from that period appears in validation.

## 9.2 Candidate models

| Role | Model |
| --- | --- |
| Baselines | Majority class, historical positive-rate baseline and previous-direction rule |
| Interpretable classifier | Logistic Regression |
| Nonlinear classifiers | Random Forest and XGBoost |
| Classical time-series benchmark | ARIMA applied to returns; not treated as a direct probability classifier without a defensible conversion |

## 9.3 Validation and test design

Use expanding-window or walk-forward validation.

Reserve the most recent period as an untouched final test set.

Fit scalers, selectors and thresholds within each training fold only.

Report performance by horizon, stock and market regime where feasible.

Keep final-test results out of model selection.

Record data coverage and excluded stocks.

## 9.4 Selection framework

| Dimension | Metrics |
| --- | --- |
| Probability quality | Brier score and log loss |
| Discrimination | ROC-AUC, precision, recall and F1 |
| Calibration | Reliability plot and calibration error |
| Economic simulation | Return after estimated costs, Sharpe ratio and maximum drawdown |
| Robustness | Consistency across folds, stocks and periods |
| Baseline test | Improvement over simple non-ML baselines |

Metric weights and minimum acceptance rules must be fixed before opening the final test set. If no model passes the baseline and reliability rules, EquityLens will state that no reliable predictive edge was detected.

# 10. Technical outlook and explanation

The machine-learning probability and technical outlook are separate outputs. The technical outlook is produced by documented indicator rules and labelled bullish, neutral or bearish. Disagreement is shown rather than hidden. Logistic Regression explanations use signed feature contributions; tree models may use SHAP. The interface shows approximately three to five influential factors and avoids causal language.

# 11. Architecture

Logical flow: market data provider -> ingestion and validation -> storage -> indicator/feature pipeline -> shared model and rule engine -> evaluation/model registry -> application services -> Streamlit, followed later by FastAPI and React.

| Component | Responsibility | Candidate class/module |
| --- | --- | --- |
| Provider adapter | Retrieve and standardise market data | MarketDataProvider |
| Validation | Schema and quality checks | MarketDataValidator |
| Repository | Persist and retrieve entities | PriceRepository / PredictionRepository |
| Feature pipeline | Indicators, lags and target creation | FeatureEngineer |
| Training | Fit candidates and record artefacts | ModelTrainer |
| Evaluation | Walk-forward metrics and baselines | ModelEvaluator |
| Selection | Apply acceptance and balanced-score rules | ModelSelector |
| Outlook | Rule-based technical interpretation | TechnicalOutlookEngine |
| Application service | Coordinate user requests | EquityAnalysisService |
| UI/API | Present results without embedding business logic | Streamlit pages / FastAPI routes |

# 12. Database direction

The portfolio MVP will use SQL Server Developer Edition locally and Azure SQL Database after migration. The prototype may use a lighter local cache to protect the 14-hour deadline, provided repository interfaces make the later database migration straightforward.

| Entity | Key contents |
| --- | --- |
| users | Internal ID, Google provider subject, email/display name, timestamps |
| stocks | Ticker, name, exchange, currency, active status |
| daily_prices | Stock ID, trading date, OHLC, adjusted close, volume, source |
| technical_features | Stock ID, date, feature-set version and calculated values |
| model_versions | Horizon, algorithm, training dates, parameters, metrics and activation status |
| predictions | Stock, as-of date, horizon, probability, threshold, model version |
| watchlists / watchlist_items | User-owned lists and referenced stocks |
| backtest_results | Model, evaluation period, costs and metrics |
| pipeline_runs | Job status, timestamps, counts and error summary |

# 13. Authentication and privacy

Managed Google OIDC/OAuth sign-in; EquityLens never stores Google passwords.

Store only necessary identity and application data.

Enforce user ownership on every watchlist operation.

Keep client secrets and connection strings outside Git.

Provide a clear privacy statement before public release.

Treat authentication as portfolio MVP scope, not a prerequisite for the 14-day prototype.

# 14. Scheduling and model lifecycle

After each ASX trading day: update required watchlist and demonstration tickers, validate data, calculate features, generate predictions and log status.

Monthly: retrain candidates over a rolling five-year window.

Promote a new model only when it passes quality checks, baselines and the fixed validation framework.

Retain the last valid model and prediction if a job fails.

Show generation timestamps and stale-data warnings.

# 15. Testing strategy

| Test level | Examples |
| --- | --- |
| Unit | Indicator formulas, targets, validation rules, outlook rules and metric calculations |
| Integration | Provider-to-storage flow, repository queries and end-to-end analysis service |
| Data quality | Duplicates, missing sessions, invalid OHLC relationships and insufficient history |
| Model | No leakage, reproducible splits, probability range and baseline comparison |
| UI | Valid/invalid ticker, provider failure, stale data and empty chart states |
| Security | Unauthenticated access, cross-user watchlist access and secret exposure |

# 16. Risks, limitations and controls

| Risk | Control |
| --- | --- |
| Look-ahead leakage | Time-aware feature creation, fold-local preprocessing and review of timestamps. |
| Overfitting | Simple baselines, walk-forward validation, fixed selection rules and final holdout. |
| Survivorship bias | Version current ASX 100 list and disclose limitation; research historical constituents later. |
| Free data limitations | Validate official terms, cache responsibly and isolate provider adapter. |
| Misleading confidence | Calibration checks, performance summary, cautious wording and no guaranteed claims. |
| Transaction-cost omission | Include explicit estimated costs in economic backtesting. |
| Scope failure | Protect the 14-day prototype boundary and defer accounts/Azure/extra horizons. |
| AI-generated code dependence | Manually type, test, explain and commit each component. |

# 17. Definition of done

## 17.1 Two-week prototype

A public Streamlit URL is accessible.

DRO.AX plus nine diversified large ASX stocks work end to end.

Five years of daily data are processed with clear validation.

Price/volume and selected indicator charts render correctly.

A one-day probability and separate technical outlook are displayed.

Chronological evaluation and baselines exist in the project artefacts.

Invalid input and provider errors do not crash the dashboard.

README explains setup, architecture, limitations and results.

Shiv can explain and modify every major component.

## 17.2 Portfolio MVP

ASX 100 shared training dataset and reproducible pipeline.

Three horizons and automatic best-model selection.

SQL Server storage, Google authentication and private watchlists.

Trading-day updates and monthly retraining.

Detailed evaluation, tests and model/version records.

# 18. Decision register

| Decision | Selected direction |
| --- | --- |
| Name | EquityLens |
| Market | ASX only initially |
| Audience | General users researching ASX stocks |
| Frequency | Daily after market close |
| Horizons | 1, 5 and 21 trading sessions; 1 first |
| Output | Probability of meaningful rise + separate technical outlook |
| Target | Volatility-adjusted, horizon-specific threshold |
| Inputs | Price, volume and technical indicators only |
| Indicators | Trend, momentum, volatility and volume families |
| Model scope | One shared model across stocks |
| Training universe | ASX 100 |
| History | Most recent five years |
| Selection | Balanced statistical and backtesting framework |
| UI roadmap | Streamlit, then FastAPI + React |
| Data platform | SQL Server, then Azure SQL |
| Authentication | Managed Google sign-in |
| Hosting | Free Streamlit first, then Azure |
| Updates | Each ASX trading day |
| Retraining | Monthly |
| Deadline | 14-day narrow prototype at ~1 hour/day |
| Prototype proof | Deployed dashboard analysing at least 10 tickers |
| Demo set | DRO plus nine diversified large ASX companies |
| Learning policy | AI drafts; Shiv manually types, tests and understands |

# 19. Open decisions before coding

| Decision | Required evidence / owner |
| --- | --- |
| Free data provider | Compare official documentation, ASX coverage, limits and display/licensing terms. |
| Exact nine demonstration stocks | Select current diversified large ASX companies and record selection date. |
| Indicator windows | Choose a small initial set; document formulas and warm-up requirements. |
| Volatility threshold parameters | Select window and k using validation data only. |
| Validation dates | Choose chronological folds after inspecting coverage; keep final period untouched. |
| Balanced-score weights | Define before final testing and record rationale. |
| Free-host storage constraints | Confirm secure connectivity and persistence limitations. |